ORCA

Open Retail Command Agent

Final Build Plan — v2 (100% Coverage Edition)

One project. Every skill. Nothing left out.

This is the updated ORCA plan. 4 gaps from the original roadmap have been absorbed directly into the project sprints. Only LeetCode lives outside (it cannot be forced in — it's a daily habit). WHAT CHANGED vs v1: Sprint 2, Week 4 — MCP server integration added alongside LangGraph HITL Sprint 3, Week 5 — HuggingFace embedding swap added to RAG pipeline Sprint 5, Week 9 — Ollama / local LLM config switch added to Docker sprint Sprint 5, Week 10 — Architecture Decision Record (ADR) doc added for system design prep SEPARATE (parallel habit, not a sprint): LeetCode — 30 mins/day from Sprint 3 onwards. NeetCode 150 list. Cannot be project-ified.

# SECTION 0 — FINAL COVERAGE AFTER ALL TWEAKS

After integrating the 4 gaps, here is exactly what ORCA now covers vs the AI Agent Roadmap document.

| Skill / Tool | How ORCA Covers It | Sprint | Status |
| --- | --- | --- | --- |
| Python (production-grade) | OOP, async, type hints, decorators across all sprints | S1–4 | Full |
| Pandas / data transforms | groupby, merge, rolling, resample — Sprint 1 data layer | S1 | Full |
| SQLite + SQLAlchemy ORM | Full relational DB layer with schema + queries | S1 | Full |
| Git + GitHub | Commits, branching, PRs from day 1 | S1+ | Full |
| Pydantic | Request/response schemas + custom validators | S1+4 | Full |
| LangChain core + LCEL | Chains, prompt templates, output parsers | S2 | Full |
| Tool calling + @tool decorator | 5 production tools with proper docstrings | S2 | Full |
| LangGraph stateful agents | State, nodes, edges, conditional flow | S2 | Full |
| HITL — Human-in-the-Loop | interrupt_before, SqliteSaver, thread IDs | S2 | Full |
| OpenAI / Anthropic API | Direct calls, streaming, JSON mode, token counting | S2 | Full |
| MCP (Model Context Protocol) | MCP server wrapping inventory tools, agent discovers dynamically | S2 | Full — NEW |
| RAG pipeline end-to-end | Chunk, embed, store, retrieve, metadata filter, MMR | S3 | Full |
| Vector DB — ChromaDB | Persistent store, collections, query | S3 | Full |
| HuggingFace embeddings | Swap ChromaDB embedder to all-MiniLM, compare quality | S3 | Full — NEW |
| CrewAI multi-agent | Agents, tasks, crews, sequential process | S3 | Full |
| FastAPI + REST API | Async endpoints, Pydantic, auth, rate limiting | S4 | Full |
| Streamlit dashboard | KPI cards, heatmap, HITL UI, live feed | S4 | Full |
| Pytest | Unit tests for tools + API + RAG + mocked LLM calls | S4-5 | Full |
| Docker + docker-compose | Dockerfile, multi-service local dev | S5 | Full |
| Ollama / local LLMs | Config flag switches ORCA between OpenAI and Ollama llama3 | S5 | Full — NEW |
| GCP Cloud Run | Container deploy, public URL, env vars | S5 | Full |
| GitHub Actions CI/CD | Test → build → deploy pipeline | S5 | Full |
| LangSmith observability | Tracing, cost tracking, metadata, eval runs | S5 | Full |
| Agent evaluation suite | 25-case dataset, LLM-as-judge, regression checks | S5 | Full |
| System design interview prep | Architecture Decision Record doc — trade-off reasoning written out | S5 | Full — NEW |
| LeetCode / coding rounds | DAILY HABIT — 30 mins/day from Sprint 3. Not part of ORCA. | Daily | SEPARATE |

★ Bottom line: Complete ORCA + daily LeetCode habit = 100% of the AI Agent Roadmap covered. You do not need any other project. One codebase, every skill, one coherent story.

# SECTION 1 — ORCA SYSTEM ARCHITECTURE (UNCHANGED)

The architecture is identical to v1. The 4 additions slot in cleanly without bloating the design.

Project Name: ORCA — Open Retail Command Agent Use Case: Autonomous inventory management for a UAE retail chain 200 stores ¦ 100+ SKUs ¦ Multi-agent with HITL + MCP Stack: Python + LangGraph + MCP + CrewAI + RAG (ChromaDB + HuggingFace) + FastAPI + Streamlit + Docker + Ollama + GCP Cloud Run + LangSmith Outcome: Deployed, production-grade, open-source AI agent system covering 100% of roadmap

| Layer | Components | Tools Used |
| --- | --- | --- |
| Data Layer | Synthetic retail data, SQLite store, pandas transforms, real-time scheduler | Python, pandas, SQLite, SQLAlchemy, APScheduler, Faker |
| RAG Layer | Product catalogue + supplier + policy docs embedded with BOTH OpenAI and HuggingFace models for comparison | ChromaDB, OpenAI embeddings, all-MiniLM (HuggingFace), LangChain loaders |
| MCP Layer | Inventory tools exposed as MCP server — agent discovers them dynamically instead of hardcoded @tool | Python MCP SDK, LangGraph MCP adapter |
| Agent Layer | LangGraph orchestrator with HITL, Inventory Monitor, Demand Forecast, Reorder Decision | LangGraph, LangChain, OpenAI API, Ollama (llama3), custom tools via MCP |
| Multi-Agent Layer | CrewAI forecasting crew — Data Analyst + Market Analyst + Strategist | CrewAI, custom tools, RAG integration |
| API Layer | FastAPI REST API exposing all agent capabilities | FastAPI, Pydantic, uvicorn, slowapi |
| Dashboard Layer | Streamlit: KPI cards, heatmap, HITL approval UI, cost tracker | Streamlit, plotly, requests |
| Observability Layer | LangSmith tracing, structured logging, eval suite, ADR docs | LangSmith, structlog, pytest, markdown ADRs |
| DevOps Layer | Docker multi-service, GCP Cloud Run, GitHub Actions CI/CD | Docker, docker-compose, GCP, GitHub Actions |

# SECTION 2 — COMPLETE SPRINT PLAN (v2 — WITH ALL GAPS INTEGRATED)

Green-highlighted sections = new additions vs v1. Everything else is unchanged from the original plan.

SPRINT 1 (Weeks 1–2) Data Foundation + Python Engineering Synthetic data, SQLite, pandas transforms, real-time scheduler. The data backbone.

SPRINT 1 — WEEK 1 Python Setup + Synthetic Data Generation

Mon–Tue: Environment + Project Structure → Install Python 3.11, VS Code, Git. Create GitHub account. Set up ORCA repo. → Folder structure: /data, /rag, /agents, /mcp_server, /api, /dashboard, /evals, /tests, /docs/adr → Install core deps: pip install pandas sqlalchemy faker python-dotenv pydantic pytest black → Create .env.example with all required vars. Create .gitignore. First commit. → Python practice: write a DataConfig Pydantic class — num_stores, num_skus, num_days, seed. → Note the /mcp_server folder — we will populate this in Sprint 2. Scaffold it now.

Wed–Thu: Synthetic Data Generator → Build data/generator.py — generates realistic retail data using Faker. → Generate: 200 stores (name, location, region), 100 SKUs (product, category, unit cost, reorder_point), 6 months daily sales per store-SKU pair, current inventory levels, supplier lead times. → Make configurable: python generator.py --stores 200 --skus 100 --days 180 → Python skills learned: classes, dataclasses, list comprehensions, random seeding. → Print summary stats after generation to validate data looks realistic.

Fri–Sun: SQLite + SQLAlchemy ORM → Define SQLAlchemy ORM models: Store, SKU, InventoryLevel, SalesRecord, Supplier, Alert. → Write db/init_db.py — creates tables from models + loads DataFrames into SQLite. → Write db/queries.py — functions agents will call: get_inventory(), get_low_stock_items(), get_sales_velocity(), get_supplier_info(). These will later be exposed via MCP. → Test all queries with pytest. First unit tests. → Sprint 1 Week 1 Deliverable: data pipeline runs cleanly, committed to GitHub.

SPRINT 1 — WEEK 2 Pandas Transforms + Real-time Scheduler

Mon–Tue: Pandas Transformations → Build data/transforms.py — analytical transforms agents need as context. → Transform 1: calculate_sales_velocity(df, sku_id, window_days) — pd.rolling() average daily sales. → Transform 2: detect_stockout_risk(df) — items with stock < 2 weeks of velocity. groupby + merge. → Transform 3: rank_skus_by_revenue(df) — aggregate, calculate, rank. → Transform 4: generate_store_kpis(df) — fill rate %, stockout count, revenue, inventory value. → Pandas skills: groupby, merge, resample, rolling, pivot_table, apply, vectorised ops. → This is your Foundry transform layer — same logic, raw pandas now.

Wed–Thu: APScheduler — Real-time Simulation → Install APScheduler. Build data/scheduler.py — simulates real-time inventory changes. → Every 60s: random sales deducted from random store-SKU pairs. → Every 5 min: run stockout risk detection. Flag items → write to alerts table in SQLite. → CLI: python data/scheduler.py --interval 60 → Add Python logging: basicConfig with file handler + console handler. → This gives agents real events to respond to — the trigger layer.

Fri–Sun: Sprint 1 Deliverable → Full pipeline: generate → SQLite → scheduler updates → queries return results. → Write README section for Data Layer: schema, how to run, what data is generated. → Sprint 1 Checkpoint: substantial Python written — OOP, pandas, SQLAlchemy, scheduling, logging, pytest. → Palantir parallel: this is your Foundry datasets + transforms + ontology in pure Python. → LeetCode habit STARTS NOW: 30 mins every weekday morning. 2-3 easy problems per day.

SPRINT 2 (Weeks 3–4) LLM Integration + LangGraph Agent + MCP Server Connect data to LLM. Build the agent. Expose tools via MCP. HITL added.

SPRINT 2 — WEEK 3 LangChain + Tool Calling + First ReAct Agent

Mon–Tue: Raw LLM API + LangChain Setup → Install: pip install langchain langchain-openai langchain-anthropic langchain-core openai anthropic → Get OpenAI API key. Store in .env. Never commit. → Call OpenAI directly first — understand messages array: system/user/assistant. → Understand tokens: tiktoken library, cost per call, why it matters. → LangChain basics: ChatOpenAI, ChatPromptTemplate, StrOutputParser, LCEL pipe syntax. → Build inventory_analyst.py — takes low-stock list from DB, asks LLM to prioritise them.

Wed–Thu: Define Agent Tools (db/queries.py functions) → Build agents/tools.py — all tool functions with @tool decorator. → Tool 1: check_inventory(store_id, sku_id) → dict → Tool 2: get_low_stock_alerts() → list[dict] → Tool 3: calculate_reorder_quantity(sku_id, store_id) → int → Tool 4: get_supplier_info(sku_id) → dict → Tool 5: get_sales_velocity(sku_id, store_id, days) → float → CRITICAL: write detailed docstrings — the LLM reads these to decide which tool to call. → Test each tool in isolation with pytest. Mock the DB.

Fri–Sun: First ReAct Agent + Sprint 2 Week 3 Deliverable → Build ReAct agent: agent = create_react_agent(llm, tools, prompt). Run with AgentExecutor. → Set verbose=True: watch Thought → Action → Observation → Thought → Final Answer loop. → Give task: 'SKU-047 is at risk in Store-003. Analyse and recommend action.' → Watch it call your tools, reason, produce a recommendation. This is the key moment. → Compare mentally to AIP Studio — same loop, same tool calling, you built it from scratch. → Push to GitHub. Add agent flow description to README.

SPRINT 2 — WEEK 4 LangGraph HITL + MCP Server

Mon–Tue: LangGraph Stateful Agent with HITL → Install: pip install langgraph. Read conceptual guide in full (30 mins). → Define AgentState TypedDict: messages, current_alert, analysis_result, decision, human_approved, execution_log. → Build nodes: monitor_node, analysis_node, decision_node, execute_node. → Compile with HITL: app = graph.compile(checkpointer=SqliteSaver(), interrupt_before=['execute_node']) → Flow: agent analyses → proposes action → PAUSES → human reviews → approves/rejects → resumes. → SqliteSaver: every decision persisted. Full audit trail. Thread IDs per alert. → This is your AIP Studio HITL dashboard rebuilt from scratch. You can explain both in interviews.

Wed–Thu: MCP Server — Tool Discovery Protocol → Install: pip install mcp → What is MCP? Anthropic's open standard for LLMs to discover and call tools dynamically. → Why add it to ORCA? Instead of hardcoding @tool in agents/tools.py, expose them as an MCP server. The agent discovers tools at runtime — more flexible, more enterprise-grade, emerging JD requirement. → Build mcp_server/server.py — an MCP server that exposes all 5 inventory tools as MCP resources. → Register tools: @server.tool() decorator. Tool schema matches what you already built in agents/tools.py. → Update agents/graph.py: connect LangGraph agent to MCP server using langchain-mcp-adapters. → Test: agent still works but tools are now discovered via MCP protocol, not hardcoded imports. → Interview story: 'I implemented tools via MCP protocol so agents can discover them dynamically — same pattern used in Claude Desktop and Cursor.'

Fri–Sun: Sprint 2 Deliverable → Full system: scheduler generates alert → LangGraph detects → calls MCP tools → HITL pause → execute. → Run: terminal 1: python data/scheduler.py ¦ terminal 2: python mcp_server/server.py ¦ terminal 3: python agents/graph.py → Watch real alert → real agent → real HITL pause → real execution. Screen record this. → Sprint 2 Checkpoint: LangChain, LangGraph, HITL, MCP — all working together. → LeetCode: continue daily habit. Move to medium difficulty from this week.

SPRINT 3 (Weeks 5–6) RAG Knowledge Base + HuggingFace Embeddings + CrewAI Two embedding models compared. Multi-agent forecasting crew built.

SPRINT 3 — WEEK 5 RAG Pipeline — Dual Embedding Strategy

Mon–Tue: ChromaDB + OpenAI Embeddings (baseline) → Install: pip install chromadb sentence-transformers tiktoken → Build rag/ingest.py — loads documents into ChromaDB using OpenAI text-embedding-3-small. → Documents: product catalogue, supplier contracts, reorder policies, demand pattern summaries. → Chunking: RecursiveCharacterTextSplitter(chunk_size=500, chunk_overlap=50). → Run ingest. Check collection.count(). Verify docs are embedded. → Build rag/retriever.py — search_knowledge(query, n_results=3). Test it manually.

Wed: HuggingFace Embeddings — Swap and Compare → WHY: interviewers ask 'have you used non-OpenAI embedding models?' — now your answer is yes. → Swap embedding model: from langchain_huggingface import HuggingFaceEmbeddings embeddings = HuggingFaceEmbeddings(model_name='all-MiniLM-L6-v2') → Create a second ChromaDB collection: 'orca_hf' (keep 'orca_openai' as the baseline). → Run the same 10 test queries against both collections. Log top-3 results from each. → Compare: which returns better results for policy queries? Which for product queries? → Write findings in docs/embedding_comparison.md — 1 page, factual. This is your evidence. → Config flag in .env: EMBEDDING_MODEL=openai or EMBEDDING_MODEL=huggingface → Interview answer: 'I benchmarked OpenAI vs all-MiniLM on my domain data. Here are the trade-offs.'

Thu–Fri: Advanced RAG + Agent Integration → Metadata filtering: add category, doc_type, last_updated to each chunk. → Filter at query time — agents query only policy docs when looking for rules. → MMR retrieval: diverse results, not just top-3 most similar. → Source citation: every RAG result includes source doc name. → Add RAG tool to agents/tools.py: @tool def query_policy_knowledge(query: str) → str → Update MCP server: expose RAG tool via MCP too. Agent now has 6 MCP tools.

Sat–Sun: RAG Evaluation + Sprint 3 Week 5 Deliverable → Build 10 RAG test cases. Q → expected chunk. Run with both embedding models. → Log accuracy scores to evals/rag_eval_results.json. → Sprint 3 Week 5 Deliverable: RAG working with dual embedding support, eval results committed.

SPRINT 3 — WEEK 6 CrewAI Multi-Agent Forecasting Crew

Mon–Tue: CrewAI Foundations → Install: pip install crewai crewai-tools → Build agents/crew.py — Demand Forecasting Crew. → Agent 1 — Data Analyst: analyses sales velocity, identifies patterns. → Agent 2 — Market Analyst: researches seasonality, queries RAG for business rules. → Agent 3 — Forecast Strategist: produces 30-day demand forecast with confidence range. → Sequential process: each agent's output feeds the next. → This maps to AIP Studio multi-agent — same pattern, open-source stack.

Wed–Thu: Build + Integrate the Crew → Give agents custom tools: Data Analyst → get_sales_velocity, get_store_kpis. Market Analyst → query_policy_knowledge (your RAG tool). → Run: crew.kickoff(inputs={'sku_id': 'SKU-047'}) — watch 3 agents collaborate. → Integrate with LangGraph: main agent calls CrewAI crew when it needs a forecast. → Flow: alert → LangGraph → MCP tools for data → CrewAI crew for forecast → HITL decision. → This is the full intelligent pipeline. All layers working together.

Fri–Sun: Sprint 3 Deliverable → Full integrated system: alert → RAG-informed agent → MCP tools → CrewAI forecast → HITL. → Skills learned this sprint: ChromaDB, OpenAI + HuggingFace embeddings, chunking, retrieval, CrewAI. → Sprint 3 Checkpoint: sophisticated multi-agent system with dual-model RAG and MCP tools. → Update README: RAG architecture section with embedding comparison findings. → LeetCode: continue daily. Start medium-hard problems.

SPRINT 4 (Weeks 7–8) FastAPI + Streamlit Dashboard + Pytest API layer, HITL dashboard, comprehensive testing.

SPRINT 4 — WEEK 7 FastAPI: Production API Over Agents

Mon–Tue: FastAPI Fundamentals → Install: pip install fastapi uvicorn python-jose slowapi → Create api/main.py — CORS middleware, exception handlers, startup events. → Pydantic schemas in api/schemas.py: InventoryCheckRequest, ForecastRequest, DecisionRequest. → Build endpoints: GET /health, GET /api/v1/inventory/status, POST /api/v1/inventory/check → Async routes — async def endpoint() paired with async LangGraph invocation. → Auto-docs: visit /docs — interactive Swagger UI. Your demo tool. → Error handling: HTTPException with proper status codes.

Wed–Thu: All Agent Endpoints → POST /api/v1/agent/analyse — trigger LangGraph agent for a specific alert. → POST /api/v1/agent/approve — human approves/rejects. Resumes LangGraph from HITL pause. → POST /api/v1/forecast/run — triggers CrewAI crew for a SKU. Returns structured forecast. → GET /api/v1/decisions — full audit log of all HITL decisions. → GET /api/v1/kpis — current KPI summary. → GET /api/v1/alerts — current active low-stock alerts. → Rate limiting: SlowAPI — 10 req/min per IP. → API key auth: X-API-Key header protection on /agent/* endpoints.

Fri–Sun: Comprehensive Pytest Suite → tests/test_tools.py — unit tests for all 5 MCP tools + RAG tool. → tests/test_api.py — API endpoint tests using FastAPI TestClient. → tests/test_rag.py — RAG retrieval tests. 10 query/expected-chunk pairs. → Mock LLM calls: unittest.mock to patch openai calls in tests. No API cost in CI. → tests/test_graph.py — LangGraph state transition tests. Verify HITL interrupt fires. → Target: 80%+ code coverage. Run: pytest --cov=. --cov-report=html → Sprint 4 Week 7 Deliverable: Full tested REST API. All endpoints documented.

SPRINT 4 — WEEK 8 Streamlit Dashboard — Open-Source Workshop

Mon–Tue: Streamlit Layout + KPI Cards → Install: pip install streamlit plotly requests → Build dashboard/app.py — st.set_page_config, sidebar navigation, KPI card row. → KPI cards: st.metric('Fill Rate', '94.2%', '+1.2%') — 4 cards in columns. → All data from FastAPI: requests.get('http://localhost:8000/api/v1/kpis'). → Auto-refresh every 30 seconds. → This is your Foundry Workshop rebuilt. You wired every data connection yourself.

Wed–Thu: Charts + Agent Decision Feed → Inventory heatmap: plotly px.imshow() — stores × SKUs, colour = stock vs reorder point. → Stockout risk chart: bar chart ranked by days until stockout. Red if <7 days. → Sales velocity trend: line chart — select SKU, see 30-day trend. → Agent Decision Log: dataframe with timestamp, SKU, store, qty, approved/rejected. → Live Alert Feed: st.empty() container showing incoming alerts. → Cost Tracker: daily API token cost per agent run as metric card. → Embedding model selector: show which embedding model is active (OpenAI vs HuggingFace).

Fri–Sun: HITL UI + Sprint 4 Deliverable → HITL approval panel: when agent pauses, show decision details in dashboard. → Display: proposed action, analysis, RAG sources, forecast confidence, cost of inaction. → Approve/Reject buttons → POST /api/v1/agent/approve → agent resumes → decision logged. → Sprint 4 Deliverable: docker-compose up brings full system: API + ChromaDB + Streamlit. → Record a 5-minute Loom demo. This is your most powerful interview asset. → Skills learned: FastAPI, Pydantic, async APIs, pytest with mocking, Streamlit, plotly.

SPRINT 5 (Weeks 9–10) Docker + Cloud + CI/CD + Observability + Local LLMs + ADR Production-grade finish. Ollama added. Architecture docs written.

SPRINT 5 — WEEK 9 Docker + GCP Cloud Run + CI/CD + Ollama

Mon–Tue: Dockerise ORCA → Write Dockerfile for API: FROM python:3.11-slim, WORKDIR, COPY, RUN pip install, CMD. → .dockerignore: exclude .env, retail.db, __pycache__, .git, chroma_db/. → docker build -t orca-api . — fix dependency issues. → docker run -p 8000:8000 --env-file .env orca-api — test in container. → Write docker-compose.yml: 3 services — orca-api, chromadb (official image), streamlit. → docker-compose up — entire ORCA starts with one command.

Wed: Ollama / Local LLM Config Switch → WHY: JDs ask 'have you worked with open-source models?' and 'can you run agents without cloud APIs?' → Install Ollama locally: ollama pull llama3 (or phi3 — smaller, faster). → Install: pip install langchain-ollama → Add LLM_PROVIDER env var to .env: openai ¦ anthropic ¦ ollama → Build agents/llm_factory.py — factory function that returns correct LLM based on env var: if LLM_PROVIDER=='ollama': return ChatOllama(model='llama3') if LLM_PROVIDER=='openai': return ChatOpenAI(model='gpt-4o-mini') → Update all agents to use llm_factory.get_llm() instead of hardcoded ChatOpenAI. → Run ORCA with Ollama: set LLM_PROVIDER=ollama, run scheduler + agent. Same system, local model. → Note the difference: slower reasoning, different quality. This IS the learning. → Add ollama service to docker-compose.yml: ollama/ollama official image. → Interview answer: 'ORCA supports pluggable LLM providers — OpenAI, Anthropic, or Ollama locally.'

Thu–Fri: GCP Cloud Run + GitHub Actions CI/CD → Create GCP project. Enable Cloud Run + Artifact Registry APIs. → Push Docker image: docker tag orca-api gcr.io/orca-retail/orca-api:v1, docker push. → Deploy: gcloud run deploy orca-api --image ... --region asia-south1 --allow-unauthenticated → YOUR AGENT IS NOW PUBLIC. Add the URL to README and LinkedIn immediately. → GitHub Actions: .github/workflows/deploy.yml — on push to main: pytest → docker build → push → deploy. → GitHub Secrets: store all API keys. Never in code. → Test: push a small change. Watch Actions tab deploy automatically. → Sprint 5 Week 9 Deliverable: live public URL + automated CI/CD + local LLM support.

SPRINT 5 — WEEK 10 LangSmith + Evaluation + Architecture Decision Records

Mon–Tue: LangSmith Observability → Sign up LangSmith free tier. Add LANGCHAIN_TRACING_V2=true, LANGCHAIN_API_KEY to .env. → All LangChain/LangGraph calls now automatically traced — no code change. → Explore: see every agent run, LLM call, tool call, latency, token count, cost. → Add custom metadata: alert_id, store_id, llm_provider (shows openai vs ollama in traces). → Track cost per run: log input_tokens, output_tokens, cost_usd to SQLite for every invocation. → Create LangSmith project 'orca-production'. All production traces go here.

Wed–Thu: Agent Evaluation Suite → Build evals/dataset.json — 25 test cases covering key agent behaviours. → Types: tool selection (right tool for this alert?), reasoning (considers RAG?), HITL trigger (always pauses before execute?), MCP discovery (tools found correctly?). → LLM-as-judge: second LLM call scores 1-5 on accuracy, relevance, safety. → Build evals/run_evals.py — runs all cases, records to LangSmith, prints summary. → Run evals on both OpenAI and Ollama. Compare scores. Log to docs/llm_comparison.md.

Fri–Sat: Architecture Decision Records — System Design Interview Prep → WHY: system design interviews test trade-off reasoning. Writing ADRs forces you to think this way. After writing these, you can answer any 'why did you choose X over Y' question cold. → Build docs/adr/ folder. Write 5 ADRs in markdown format. → ADR 1 — docs/adr/001-langgraph-vs-langchain.md: Context: needed stateful agent with HITL. Options: LangChain AgentExecutor vs LangGraph. Decision: LangGraph. Reasons: persistent state, interrupt_before, time-travel, production-ready. Trade-offs: steeper learning curve, more verbose code. → ADR 2 — docs/adr/002-chromadb-vs-pinecone.md: Context: needed vector store for RAG. Options: ChromaDB (local) vs Pinecone (cloud). Decision: ChromaDB for dev, Pinecone for prod scale. Reasons: cost, latency, setup. → ADR 3 — docs/adr/003-openai-vs-huggingface-embeddings.md: Context: needed embedding model for RAG. Benchmarked both. Results from Sprint 3. Decision: OpenAI for prod quality, all-MiniLM for cost-sensitive or offline scenarios. → ADR 4 — docs/adr/004-mcp-vs-hardcoded-tools.md: Context: tool exposure strategy. Options: @tool decorator vs MCP server. Decision: MCP. Reasons: dynamic discovery, standard protocol, enterprise interoperability. → ADR 5 — docs/adr/005-cloud-run-vs-kubernetes.md: Context: deployment platform. Options: GCP Cloud Run vs GKE (Kubernetes). Decision: Cloud Run. Reasons: serverless, auto-scaling, no cluster management, cost. → Interview value: 'I documented every major architectural decision in ORCA with ADRs.' Then hand the interviewer the GitHub link. This is exceptional signal.

Sun: Final Polish + ORCA Complete → README final version: overview, architecture diagram, tech stack, ADR links, setup guide, demo video, live URL. → Pin ORCA repo on GitHub profile. Update LinkedIn headline + featured section with live URL. → LinkedIn post: 'I rebuilt my enterprise Palantir AI agent in open-source. Here is what I built and learned.' Link to repo + Loom. → ORCA IS COMPLETE. You have built every layer. You are ready to interview.

# SECTION 3 — LEETCODE: THE PARALLEL DAILY HABIT

This is the one thing that does NOT live inside ORCA. It runs in parallel, every weekday, from Sprint 3 onwards. No exceptions.

WHY IT CANNOT BE IN ORCA: LeetCode tests algorithmic pattern recognition — two-sum, sliding window, LRU cache, graph traversal. These problems have zero connection to building AI systems. Forcing them into ORCA would be artificial. The skill is pattern drilling under time pressure, not application building. THE PLAN: Start: Sprint 3 (Week 5) Duration: 30 minutes every weekday morning BEFORE starting ORCA work Problems per day: 1-2 List: NeetCode 150 (neetcode.io) — the best curated list for software engineering interviews Language: Python only

| Phase | Weeks | Focus | Target problems |
| --- | --- | --- | --- |
| Phase 1 | Sprint 3 (Wks 5–6) | Easy only — build confidence | Arrays, hashmaps, strings. 2-sum, Valid Anagram, Contains Duplicate |
| Phase 2 | Sprint 4 (Wks 7–8) | Easy + Medium | Sliding window, two-pointer, stack. 3-sum, LRU Cache, Valid Parentheses |
| Phase 3 | Sprint 5 (Wks 9–10) | Medium focus | Trees, graphs, recursion. Number of Islands, Clone Graph, Word Search |
| Phase 4 | Post-ORCA | Timed mock interviews | Full mock: 2 problems in 45 mins. Explain out loud as you code. |

# SECTION 4 — YOUR INTERVIEW STORY (UPDATED FOR v2)

OPENING: 'I have 10 years of enterprise data engineering — Informatica to Palantir Foundry — with the last year building production AI agents on Palantir AIP Studio for a UAE retail client. That system managed autonomous inventory decisions across 200 stores with human-in-the-loop controls.' TRANSITION: 'Palantir is a closed platform, so I rebuilt the entire system in open-source — I call it ORCA. The stack is LangGraph with MCP-exposed tools, CrewAI for multi-agent forecasting, RAG using both OpenAI and HuggingFace embeddings (benchmarked both), FastAPI, Streamlit, Docker, and GCP Cloud Run. I also added Ollama support so the whole system runs without any cloud API.' PROOF: 'Here is the live deployed agent: [GCP URL]. Here is the GitHub with architecture ADRs explaining every major decision: [repo link]. Here is a 5-minute demo: [Loom link].' THE PUNCHLINE: 'I am one of the few engineers who has built this system twice — once at enterprise scale on a closed platform, and once from scratch in open-source. That cross-platform experience is what makes me different from engineers who only know one side.'

## 4.1 How ORCA Answers Every Hard Interview Question

| Interview Question | ORCA Answer |
| --- | --- |
| Explain RAG and when you use it. | Built RAG in ORCA with ChromaDB + both OpenAI and HuggingFace embeddings. Benchmarked quality. Here are the results. |
| LangChain vs LangGraph — when which? | LangChain for RAG chains, LangGraph for agents needing state + HITL + cycles. ORCA uses both for different purposes. |
| What is MCP? | Anthropic's open protocol for tool discovery. I exposed all 5 ORCA inventory tools as an MCP server. Agent discovers them at runtime. |
| Have you used open-source models? | ORCA has a pluggable LLM provider system — OpenAI, Anthropic, or Ollama locally. I ran the full agent with llama3. |
| How do you implement HITL? | LangGraph interrupt_before=['execute_node'] + SqliteSaver. Every decision persisted, auditable, resumable after restart. |
| How do you evaluate agents? | LangSmith + 25-case eval dataset + LLM-as-judge. Ran evals on both OpenAI and Ollama to compare quality. |
| Have you deployed an AI system? | ORCA is live: [URL]. Dockerised, GCP Cloud Run, auto-deployed via GitHub Actions on every push to main. |
| Why did you choose X over Y? | I wrote Architecture Decision Records for every major choice in ORCA. Here is the GitHub link. |
| Design an inventory AI system. | I already built one — twice. Let me walk you through the architecture of ORCA and the trade-offs I made. |

# SECTION 5 — COMPLETE SPRINT SUMMARY

| Sprint | What You Build | Skills Acquired | v2 Additions | Deliverable |
| --- | --- | --- | --- | --- |
| S1 Wks 1–2 | Synthetic data, SQLite, pandas transforms, scheduler | Python OOP, pandas, SQLAlchemy, APScheduler, logging, pytest | — | Data pipeline on GitHub |
| S2 Wks 3–4 | LangGraph + HITL + MCP server | LangChain, tool calling, LangGraph state/nodes/HITL, MCP protocol | MCP server | Agent + MCP + HITL working |
| S3 Wks 5–6 | RAG with dual embeddings + CrewAI crew | ChromaDB, OpenAI + HuggingFace embeddings, chunking, CrewAI | HuggingFace embeddings | Multi-agent RAG system |
| S4 Wks 7–8 | FastAPI + Streamlit + comprehensive pytest | FastAPI, Pydantic, async, pytest with LLM mocking, Streamlit, plotly | Mocked LLM tests | Full system local with dashboard |
| S5 Wks 9–10 | Docker + Cloud Run + CI/CD + Ollama + ADRs | Docker, GCP, GitHub Actions, LangSmith, evals, Ollama, ADR writing | Ollama + ADR docs | Live URL + 5 ADRs + CI/CD |

★ FINAL WORD ORCA v2 = 100% of the AI Agent Roadmap covered inside one project. The only thing outside is LeetCode — and that is a daily habit, not a project. You built RCC on Palantir. You know what the end looks like. Now go build it again — your way, your stack, your code. When you are done, you will not be someone who learned AI engineering. You will be someone who has shipped it. Twice.