ORCA

Open Retail Command Agent

Engineering Handover & Execution Blueprint

For the incoming engineer — owner away ~6 months

What this document is: a complete, self-contained plan of what remains to be built on ORCA and how to execute it. Assumes you are technically strong but new to this codebase. Read the two companion docs first (see Section 1). Status at handover: Sprints 1–5 built & deployed live. Sprint 6 (evaluation) built. Remaining = production hardening + interview-grade polish. Stack: Python · LangGraph (4 agents) · CrewAI · ChromaDB RAG · MCP→SQLite · FastAPI · Streamlit · Docker · Render · Groq LLMs.

# Contents

# 1. Orientation — Read This First

ORCA is an open-source rebuild of a Palantir retail inventory system (RCC). It autonomously decides what to reorder across 200+ stores, with a human-in-the-loop (HITL) gate for expensive or risky orders. The project owner built it as a portfolio centerpiece for senior agentic-AI roles. He is away ~6 months; you now own it.

### 1.1 Read these companion documents before touching code

- ORCA_KT_Document / Onboarding Pack — the system itself: architecture, the 4 agents, the scoring formula, the data model, file-by-file walkthrough, and Day-1 setup. This is your primary onboarding.

- eval_KT_Document — the evaluation subsystem (Sprint 6): the 3 layers, the metrics, the LLM-judge, the RAGAS decision, and how to run it.

- This document — what is LEFT to do and exactly how to execute it. Read it after the two above.

### 1.2 The system in 60 seconds

A scheduler marks SKUs as CRITICAL / AT_RISK in SQLite. The FastAPI backend runs a LangGraph pipeline of four agents in a fixed chain:

- Agent 1 (Demand) — assesses urgency, lead-time risk, event uplift (e.g. Ramadan).

- Agent 2 (Supply) — builds 3 options (A standard, B profit-max, C expedite).

- Agent 3 (Capital) — scores options with a fixed formula, picks a winner, sets approval_required.

- Agent 4 (HITL briefing) — writes the human-readable briefing; route = AUTO_EXECUTE / ESCALATE / SUSPEND.

Agents read two context sources: structured facts (MCP tools → SQLite) and policy knowledge (RAG → ChromaDB). A Streamlit dashboard shows KPIs and the HITL approval queue.

KEY FACTS you will need constantly: • Agent 3 scoring: budget_score=(1-cost/available_budget)×40; availability_score=availability_pct×0.40×100; margin_score=(1/margin_priority_rank)×20; lead_time_penalty=-20 if urgency=CRITICAL AND lead_time_days>30. • approval_required = cost > pool.auto_approve_limit. Pools: CP001 limit 50,000; CP003 (expedite) limit 20,000. • Routing priority: SUSPEND (pool pressure HIGH) → AUTO_EXECUTE (no approval needed) → ESCALATE. • Class A SKUs: Option B is NEVER allowed. Anchor cases: Ajwa Dates Ramadan → ESCALATE; Dish Soap SKU00097 → AUTO_EXECUTE. • Agents run on Groq llama-3.1-8b-instant. The eval judge runs on llama-3.3-70b-versatile.

### 1.3 Where things live

| Thing | Location |
| --- | --- |
| Repo | github.com/ankitv42/orca-retail |
| Live API | https://orca-retail.onrender.com |
| Live dashboard | https://orca-dashboard.onrender.com |
| Local working copy | C:\Users\...\Retail_Command_Center\orca-retail (owner's office laptop) |
| Pre-built RAG index | db/chroma/ (committed to repo for CI) |
| Eval suite | evals/ (+ .github/workflows/eval_gate.yml) |
| Saved pipeline runs | db/orca.db → pipeline_log table |

# 2. Current State — Done vs Left

The original plan was 5 sprints. All five are built and deployed. A 6th (evaluation) was added and built. The table below is the honest status of every planned capability.

### 2.1 What is DONE

| Area | What was built | Status |
| --- | --- | --- |
| Sprint 1 — Data | Python, pandas, SQLite/SQLAlchemy, Faker generator, APScheduler, logging | Done & running |
| Sprint 2 — Agents | LangChain, LangGraph 4-agent chain, MCP tools→SQLite, HITL interrupt | Done & running |
| Sprint 3 — Knowledge | RAG: ChromaDB, nomic+MiniLM embeddings, BGE reranker, 71 chunks; CrewAI crew | Done (CrewAI has a bug — see §6) |
| Sprint 4 — Serve | FastAPI backend, Streamlit dashboard (3 tabs) | Done & deployed |
| Sprint 5 — Ship | Docker, deployed to Render (API + dashboard) | Done & live |
| Sprint 6 — Eval | Retrieval eval, RAGAS-style metrics, LLM-judge (4 criteria), composite, CI gate | Built; needs calibration |

### 2.2 What is LEFT (this document is about these)

| # | Work item | Type | Priority |
| --- | --- | --- | --- |
| 1 | Calibrate 3 failing retrieval eval cases | Eval finish | HIGH (quick win) |
| 2 | Fix Agent 4 briefing/decision mismatch bug | Real bug | HIGH |
| 3 | Fix CrewAI cache_breakpoint Groq error | Real bug | MEDIUM |
| 4 | Tune classa_safety judge criterion | Eval bug | MEDIUM |
| 5 | Add LangSmith tracing (observability) | New feature | HIGH |
| 6 | Build pytest unit-test suite | Hardening | MEDIUM |
| 7 | Full CI/CD deploy pipeline (test→build→deploy) | New feature | MEDIUM |
| 8 | Enable RAGAS/judge evals in CI (GROQ secret) | CI enhancement | LOW |
| 9 | Ollama / local-LLM via factory | Stretch | LOW |
| 10 | HuggingFace embedding comparison writeup | Stretch | LOW |
| 11 | Architecture Decision Records (ADRs) | Docs / interview prep | MEDIUM |
| 12 | Online / drift evaluation | Stretch (advanced) | LOW |

# 3. Execution Plan — Phased

Work in this order. Each phase is independent enough to ship on its own branch and PR. Estimated effort assumes a strong engineer new to the codebase.

PHASE A (~2–3 days) Finish & Stabilise the Eval Suite Close out Sprint 6 so the quality gate is trustworthy and green for the right reasons.

### A1 — Calibrate the 3 failing retrieval cases  [Item #1]

Three golden cases fail purely on keyword wording, not real retrieval failure: A2-OPTION-RULES, A2-CLASSA-NO-OPTIONB, A3-ROUTING-RULES. The fix is to ground the expected keywords in real output.

Steps:

- Open evals/peek.py and set the call to match the failing case's agent + kwargs.

- Run it; read the real returned context string.

- In evals/golden_dataset.py, edit that case's must_contain to use phrases that actually appear (e.g. the routing case found “AUTO_EXECUTE” but not “ESCALATE”/“SUSPEND” — check whether Agent 3's query pulls the routing-rules chunk at all; if not, the case may belong to a different agent).

- Leave a one-line comment explaining each change (audit trail).

- Re-run python evals/run_retrieval_eval.py — target 12/12. Composite should then clear 0.75.

RULE: Do NOT lower the 0.75 composite threshold to force a green gate. Calibrate the tests or fix the system. Gaming the threshold defeats the purpose of the gate.

### A2 — Tune the classa_safety judge criterion  [Item #4]

The classa_safety criterion currently reads the human briefing text, which is buggy (see B1), so it false-alarms. It should read the scored decision instead.

- In evals/run_judge_eval.py, change the classa_safety rubric/prompt to evaluate the winning option in capital_decision (Agent 3 output), not the briefing text.

- Add a guard: if the SKU is not Class A, the criterion auto-passes (score 5, mark N/A).

- Re-run python evals/run_judge_eval.py --criterion classa_safety and verify the false alarms disappear once you also fix B1.

PHASE B (~3–5 days) Fix the Two Real Bugs These are genuine pipeline defects the eval surfaced. Fixing them is the highest-value engineering work.

### B1 — Agent 4 briefing does not match the scored decision  [Item #2]

Symptom: hitl_briefing names a different option and cost than capital_decision actually chose. Evidence (verified by hand): SKU00078 — scored Option A / AED 11,623, but briefing says “Option B / AED 6,953”. SKU00033 — scored Option A / AED 43,424, but briefing says “Option B / AED 25,815”. The LLM-judge flagged ~7/10 recent runs on the consistency criterion (avg ~2.2/5).

Where to look:

- agents/graph.py — the Agent 4 / briefing-generation node (the execute / hitl path). The briefing text is being built from the wrong option (likely a hardcoded or stale reference, or it reads the cheapest option instead of capital_decision's winner).

Fix approach:

- Identify the winning option object inside capital_decision (the scored_options entry with the highest total_score that is feasible and not eliminated).

- Build the briefing strings (option id, name, cost, pool, supplier) FROM that winning option object — never from a separately-chosen option.

- Add an assertion/log: the option id quoted in the briefing must equal capital_decision's winner id. Fail loudly in dev if not.

- Re-run the pipeline on SKU00078 and SKU00033 and confirm briefing now matches.

- Re-run python evals/run_judge_eval.py — consistency should jump toward 5/5, and classa_safety false alarms (B1-caused) should clear.

### B2 — CrewAI cache_breakpoint Groq error  [Item #3]

Symptom: CrewAI crew kickoff throws GroqException: property 'cache_breakpoint' is unsupported. Current behaviour: the pipeline catches this and falls back to a raw-data demand summary, so it keeps working — but the multi-agent forecasting crew never actually runs.

Cause: CrewAI is sending an Anthropic-style cache_breakpoint field in the system message that Groq's API rejects. Fix options, in order of preference:

- Upgrade/downgrade CrewAI to a version whose Groq/litellm path does not emit cache_breakpoint, OR set the CrewAI LLM explicitly to a Groq model via litellm with prompt caching disabled.

- If that is not quickly resolvable, configure the crew's LLM to an OpenAI model (if a key is available) where cache_breakpoint is valid — but keep the agents on Groq.

- Verify by running a pipeline and confirming the log shows the crew completing (not “CrewAI failed — using fallback”).

- Add a small unit test that asserts the crew returns a structured forecast for a known SKU.

PHASE C (~4–6 days) Observability + Tests Make the system inspectable and regression-safe — the production-grade layer.

### C1 — LangSmith tracing  [Item #5]

LangSmith gives per-run traces of every LLM and tool call (latency, tokens, cost). It was in the original Sprint 5 plan but never wired in. Fortune 100 JDs explicitly ask for agent observability.

- Create a LangSmith account; get an API key.

- Set env vars (in .env locally and Render dashboard): LANGCHAIN_TRACING_V2=true, LANGCHAIN_API_KEY=..., LANGCHAIN_PROJECT=orca.

- Because the pipeline already uses LangChain/LangGraph, tracing is largely automatic once the env vars are set — verify traces appear after one pipeline run.

- Add custom metadata to each run (sku_id, store_id, final_status) so traces are filterable.

- Document in README how to open a trace for a given pipeline_id.

### C2 — pytest unit-test suite  [Item #6]

There is no real unit-test suite yet. Build one under tests/. Prioritise the pure-logic pieces that don't need an LLM:

- test_scoring.py — the Agent 3 formula: feed known inputs, assert budget/availability/margin/penalty and total_score. This is the single most important test — it locks the core business logic.

- test_routing.py — the SUSPEND→AUTO_EXECUTE→ESCALATE priority given cost vs auto_approve_limit and pool pressure.

- test_tools.py — the MCP tool functions against a seeded in-memory SQLite.

- test_retriever.py — that query_for_agentN returns a string and is_available() is True after ingest.

- Mock LLM calls (don't hit Groq in unit tests). Use a fake that returns canned JSON.

- Wire pytest into CI (see C3).

PHASE D (~3–5 days) CI/CD + Eval in CI Automate test→build→deploy and turn on the full quality gate.

### D1 — Full CI/CD deploy pipeline  [Item #7]

Today only the eval gate runs in CI (evals/.../eval_gate.yml, retrieval only). Build a proper pipeline:

- On PR: run pytest + retrieval eval (the existing gate). Block merge on failure.

- On merge to main: build the Docker image, then trigger a Render deploy (Render deploy hook URL stored as a GitHub secret), or use Render's auto-deploy-on-push and just gate it behind green CI.

- Keep using the committed db/chroma/ index in CI — do NOT re-ingest in CI (ingest needs docling/einops which are heavy and broke CI before).

### D2 — Enable RAGAS-style + judge evals in CI  [Item #8]

- Add GROQ_API_KEY as a GitHub Actions secret.

- Uncomment the RAGAS/judge steps in eval_gate.yml (they are present but disabled).

- Keep these on a smaller --limit and ideally on a nightly schedule (not every push) to avoid Groq rate limits and slow PRs.

PHASE E (~1 week, optional) Stretch & Interview-Grade Polish Lower priority, but each is a strong portfolio/interview signal.

### E1 — Ollama / local-LLM via the factory  [Item #9]

- get_llm() already supports provider=ollama. Install Ollama, pull a small model (e.g. llama3), set LLM_PROVIDER=ollama, OLLAMA_MODEL=llama3, and run the pipeline fully offline.

- Document the latency/quality tradeoff vs Groq. Good “cost control / privacy” talking point.

### E2 — HuggingFace embedding comparison  [Item #10]

- The retriever uses nomic-embed (primary) + all-MiniLM (fallback). Write a short benchmark: run the retrieval eval with each embedding model and compare recall/precision on the golden set. Record results in a markdown table.

### E3 — Architecture Decision Records  [Item #11]

Create docs/adr/ and write short ADRs (context → decision → consequences) for the key choices. These are gold for system-design interviews:

- ADR-001: LangGraph over plain LangChain for the agent pipeline.

- ADR-002: MCP tools for structured data vs direct DB calls.

- ADR-003: Groq-native eval metrics instead of the RAGAS library (see eval_KT — the library conflicted with the repo's LangChain).

- ADR-004: Committing the pre-built ChromaDB index for CI instead of re-ingesting.

- ADR-005: HITL gate keyed on cost vs auto_approve_limit.

### E4 — Online / drift evaluation  [Item #12]

The offline gate is done; the honest gap is online eval. Sketch (not necessarily build): sample a fraction of live production decisions, score them with the judge on a schedule, and alert if average quality drifts below a threshold over time. This is the natural next frontier and a great interview topic.

# 4. Issue Tracker

Every known issue, tagged. “Type” tells you whose problem it is: a real pipeline bug, an eval-side issue, calibration, or a missing feature.

| # | Issue | Type | Notes / fix |
| --- | --- | --- | --- |
| 1 | Briefing ≠ scored decision (Agent 4) | Pipeline bug | ~7/10 runs. Build briefing from capital_decision winner. See B1. |
| 2 | classa_safety judge false alarm | Eval bug | Caused by #1 — judge reads buggy briefing. Read scored decision instead + skip non-Class-A. See A2. |
| 3 | 3 retrieval cases fail on wording | Calibration | A2-OPTION-RULES, A2-CLASSA-NO-OPTIONB, A3-ROUTING-RULES. Fix via peek.py. See A1. |
| 4 | context_precision low (~0.13) | Measurement nuance | Retriever returns large multi-section context. Partly real, partly strict prompt. Inspect RG-CP003-LIMIT (scored 0). Low priority. |
| 5 | CrewAI cache_breakpoint Groq error | Pipeline bug | Crew never runs; falls back to raw summary. See B2. |
| 6 | LangSmith not wired | Missing feature | Env vars + verify traces. See C1. |
| 7 | No pytest suite | Hardening gap | Start with scoring + routing tests. See C2. |
| 8 | Only retrieval runs in CI | CI gap | Add GROQ secret, enable judge/RAGAS, nightly. See D2. |
| 9 | ragas pkg half-installed in venv | Housekeeping | Harmless (never imported). Reinstall from requirements.txt if rebuilding venv. We compute metrics natively. |
| 10 | Online/drift eval not built | Stretch | Offline gate done. See E4. |
| 11 | No ADRs | Docs gap | Write 5 ADRs. See E3. |

# 5. Guardrails & Gotchas

Hard-won lessons from the build. Ignoring these will cost you a day each.

1. NEVER run a forced pip reinstall of ragas. It hard-imports a Vertex class incompatible with this repo's LangChain and will rip out langchain/pydantic/click and risk breaking the agent pipeline. The eval computes the RAGAS metrics natively via the Groq judge for exactly this reason. (See eval_KT_Document.) 2. ChromaDB version mismatch → Rust panic 'range start index out of range'. Fix: delete db/chroma and re-ingest (python docs/rag/ingest.py --reset). The on-disk index format must match the installed chromadb version. 3. GROQ_MODEL typos cause 404s. Correct strings: agents llama-3.1-8b-instant, judge llama-3.3-70b-versatile. 4. Do NOT re-ingest RAG in CI — it needs docling + einops (heavy, crashed the runner). Use the committed db/chroma index instead. If you change the knowledge docs, re-ingest LOCALLY and commit the new index. 5. A judge score is EVIDENCE, not truth. Always verify a low score by hand (evals/peek_db.py SKU#) before acting. Issue #2 is the cautionary tale: one bug created a false reading in a different metric. 6. The owner's local repo path contains 'C:/lit' handling in the eval scripts (sys.path append). Harmless on other machines — the guard checks os.path.exists first.

# 6. Quick Reference — How to Run Everything

### 6.1 Local setup

# create/activate venv, then:

pip install -r requirements.txt

python docs/rag/ingest.py --reset        # build the RAG index

# set GROQ_API_KEY and GROQ_MODEL=llama-3.1-8b-instant in .env

### 6.2 Run the system

uvicorn api.main:app --reload --port 8080   # backend + pipeline

# Streamlit dashboard runs separately; see README

### 6.3 Run the eval suite

python evals/eval_main.py                    # all 4 layers, one command

python evals/eval_main.py --skip-ragas --skip-judge   # fast: retrieval + composite

python evals/run_retrieval_eval.py           # Layer 1 only (free)

python evals/run_judge_eval.py --limit 5     # LLM-judge over saved runs

python evals/peek_db.py SKU00078             # inspect one saved decision by hand

### 6.4 Suggested branch/PR flow

- One branch per work item (e.g. fix/agent4-briefing, feat/langsmith, test/pytest-suite).

- Open a PR; let the eval gate run; squash-merge to main when green.

- Update the relevant KT/eval doc and this blueprint's issue tracker as you close items.

Suggested order of attack: Phase A (finish eval) → Phase B (fix the two real bugs) → Phase C (LangSmith + tests) → Phase D (CI/CD) → Phase E (stretch). Phases A and B are the highest value and unlock a trustworthy green gate. When the owner returns, the system should be: all bugs fixed, observable, tested, auto-deploying, and gated.